# AfCEN CDE Platform - Product Requirements Document

Internal document - not for circulation to bidders or the Developer's partners

| Product | AfCEN Common Data Environment (CDE) platform |
| --- | --- |
| Owner | Dennis Nderitu, AfCEN |
| Status | Draft - for internal build use only, not for circulation to bidders or Developer partners |
| Pilot project | Bulambuli-Moroto IPT Project (RFP-TFS-IPT-BM-002/2026) |
| Basis | 15 July 2026 call - Dennis Nderitu, Herbert Wakaabu, Arnold M, Daniel Richard, Prim Nalukwago |

## 1. Overview

The AfCEN Common Data Environment (CDE) is a platform that hosts, tracks and does a first-pass review of consultant deliverables on behalf of the Developer, aligned with ISO 19650 information-management principles. It has two purposes running in parallel:

- Operational: give the Kwanza PM team a faster, more consistent way to receive, track and review consultant deliverables on the Bulambuli-Moroto project - one platform instead of a document tool, a data room and a validation tool bought separately.

- Strategic: build a reusable asset - an accumulating library of cost benchmarks, assumptions and review logic drawn from projects across the region - that AfCEN and Kwanza can carry into future IPT projects.

## 2. Problem statement

Feasibility studies for transmission projects are currently run project by project, with each consultant's data, review comments and version history scattered across email threads and static folders. This makes each project bespoke: nothing learned on one assignment carries forward to speed up the next. It also means the PM team's first-pass review of every submission - checking numbers, assumptions and formats against industry and regional norms - is done manually, from scratch, every time.

## 3. Goals and success metrics

- Reduce first-pass review turnaround on each deliverable (D1-D11) from a fully manual baseline to hours-to-days.

- Produce a benchmark-flag rate the PM team finds useful, not noisy - tracked as flags accepted versus flags dismissed.

- Carry a measurable share of the benchmark library into the next IPT project without rebuilding it from scratch.

- Zero incidents of the platform being perceived - internally or externally - as replacing the PM team's or the Consultant's judgement.

## 4. Personas

| Persona | Goal | Constraint |
| --- | --- | --- |
| Consultant | Deliver a bankable feasibility study on time, using familiar tools (PowerFactory, PLS-CADD, GIS), with minimal disruption to how they already work. | Cannot mark anything as Published; cannot bypass sign-off requirements; remains the sole signatory of their own work. |
| AfCEN platform administrator | Keep the CDE current, run first-pass checks, maintain the benchmark library, surface flags early. | Cannot approve deliverables, correct the consultant's numbers, or move items to Published. |
| Kwanza PM team | Review consultant outputs faster and with better context; make every approval decision; hit the compressed timeline. | Is the sole approval authority - the product must never appear to bypass or duplicate this role. |
| Developer / sponsors (Meridiam, PIDG) | See a transparent, well-documented version history for lender due diligence. | Read-only access to Published-state material only - no visibility into WIP or Shared drafts. |

The core boundary that applies across every persona: AfCEN's checks are advisory only. The Consultant remains the sole signatory of its own deliverables under TOR Section 8.3, and the PM team remains the sole approval authority.

## 5. Functional requirements

Priority key: P0 = required for the Saturday demo and for launch. P1 = required before Consultant mobilisation. P2 = required for the platform to be reusable beyond this project.

| ID | Requirement | Priority | Maps to |
| --- | --- | --- | --- |
| FR-1 | The system shall support three information states per deliverable - Work in Progress, Shared, Published - with full version history and an audit trail of who submitted, reviewed and approved each change. | P0 | ISO 19650; TOR Section 7 |
| FR-2 | The system shall enforce role-based access control matching the persona table above, configurable per project. | P0 | TOR Section 9 |
| FR-3 | The system shall host a benchmark library of capex figures, cost assumptions and prior project data, each entry tagged with source project, date and region. | P0 | New - AfCEN's proprietary layer |
| FR-4 | On submission to Shared, the system shall check the consultant's figures against the benchmark library and flag entries that deviate beyond a configurable threshold, with the reference source shown alongside each flag. | P0 | TOR Section 8.3 |
| FR-5 | The system shall never auto-correct or overwrite a consultant's submitted figures. Flags are advisory only and must be resolved by the PM team reviewing the consultant's response. | P0 | Core boundary - see Section 6 |
| FR-6 | The system shall provide a dashboard for the PM team showing open flags, upcoming decision-gate dates, and turnaround time on the most recent submission. | P0 | TOR Section 9 reporting |
| FR-7 | The system shall track deliverables D1-D11 against the TOR's indicative timing and flag any deliverable at risk of missing its date. | P1 | TOR Section 8.1 |
| FR-8 | The system shall generate a one-click export of all Published-state material into a structured package suitable for the lender data room and EPC tender documentation. | P1 | TOR Section 7.2, Phase 7 |
| FR-9 | The system shall accept and preview GIS (Shapefile/GeoPackage), CAD (DWG/DXF), power system model (PowerFactory/PSS/E), PLS-CADD and spreadsheet file formats without requiring conversion. | P1 | TOR Table 4 |
| FR-10 | The system shall provide connection points for third-party specialist validation tools (hydrology, wind resource, power system studies) so their outputs are captured in the same review and benchmark layer. | P1 | TOR Section 4 bankability requirements |
| FR-11 | Once a deliverable reaches Published status, its key figures shall be added to the benchmark library automatically, improving the reference set available for the next review or project. | P2 | Internal only - excluded from any bidder-facing description |
| FR-12 | The system architecture shall support provisioning a second, independent project instance without modifying the core codebase, to support reuse on future IPT projects. | P2 | Replicability goal from the call |

## 6. Non-functional requirements

### 6.1 Security and confidentiality

- Role-based access control, encryption in transit and at rest, and a full audit log of who accessed or changed what, and when.

- Confidentiality obligations consistent with TOR Section 14 - project data stays within the platform's access controls, no export without authorisation.

### 6.2 Data ownership

- Underlying project data (reports, drawings, models, GIS files, cost estimates) remains the Developer's property, per TOR Section 14.

- The platform itself and the benchmark library are AfCEN's own asset, built up across projects. This split needs to be written down clearly before launch.

### 6.3 Hosting and scale

- Cloud-hosted, accessible to a distributed team (consultant, PM team, AfCEN) across locations.

- Architecture should not assume a single project - see FR-12.

## 7. Demo scope (Phase A)

The Saturday demo does not need every requirement built end to end. It needs to prove the mechanics that make the value proposition real, not just the hosting layer:

| Demo must show | Why it's in scope for Saturday |
| --- | --- |
| A document moving through WIP - Shared - Published, with the audit trail visible | FR-1 is the core mechanic everything else depends on. |
| One real benchmark flag: a consultant figure that deviates from a reference value, with the source shown | FR-4 is the actual value proposition - it has to be visibly real, not decorative. |
| A PM-team dashboard: open flags, upcoming gates, last submission's turnaround time | FR-6 - shows the PM team a faster view of their own workload, not a system replacing them. |
| A short before/after moment showing a second, similar flag resolved faster or more precisely than the first | Demonstrates FR-11's direction of travel without needing real learning behind it yet. |
| A one-click export of a Published package | FR-8 - concrete answer to “what does the lender/EPC handover look like.” |

## 8. Milestones

| Phase | Scope | Target |
| --- | --- | --- |
| Phase A - Demo | Demo scope above, built on the existing pre-feasibility generator. | 18-19 July 2026 |
| Phase B - Full build | All P0 and P1 requirements, tested end to end. | Before Consultant mobilisation |
| Phase C - Live operation | Full requirement set live across TOR Phases 0-7. | Through the 6-month assignment |
| Phase D - Reuse | P2 requirements hardened; platform generalised for the next IPT project. | Post Bulambuli-Moroto handover |

## 9. Scope boundaries

### 9.1 Explicitly out of scope for this document

- Specific technology or vendor choice (build in-house versus adapt an existing CDE product) - a separate technical decision.

- Any change to the RFP evaluation criteria - deferred per the 15 July call.

- The sponsor disclosure process for Meridiam and PIDG - handled through the JDA discussions, not through this product.

### 9.2 Handle with care

- FR-11 (the learning loop) is internal only. It must never appear in any consultant-facing or bidder-facing description of the platform, and should be described externally, if at all, only as version tracking and quality assurance.

## 10. Open questions and risks

- What benchmark-deviation threshold triggers a flag, and who sets it - AfCEN or the PM team?

- How is the IP split between the Developer (project data) and AfCEN (platform and benchmark library) formally documented before launch?

- Does the Consultant need to be told, even at a high level, that their Published figures feed a benchmark library used beyond this project? This is a disclosure question, not just a technical one, and should be resolved before Phase C.

- What happens if a benchmark flag is wrong - i.e. the reference data itself is outdated or inapplicable? The provenance metadata in FR-3 needs to make this easy for the PM team to spot and dismiss.